# Designing Software – Lab

# Agile Food Delivery App

## Scenario

Your team is building a food delivery app similar to Uber Eats.
Please read the scenario below and think about creating a successful Agile Scrum project.

## Constraints

- 4 developers per team

- 3 month MVP deadline

- Limited budget

- Mobile first

## Team setup (5 mins)

Assign roles:

- Product Owner

- Scrum Master

- Developers

Everyone contributes, but:

- Product Owner decides priority

- Scrum Master keeps team on track

## Agile Labs structure for day 1

| Section | Topic | Time |
| --- | --- | --- |
| 1 | Agile planning | 30 mins |
| 2 | User stories | 60 mins |
| 3 | Backlog + prioritisation | 30 mins |
| 4 | Sprint planning | 40 mins |
| 5 | Customer journey | 20 mins |
| 6 | Review / feedback | 20 mins |

## Lab 1: Agile Planning (30 mins)

### Objective

Understand how your team will run the project using Agile.

## Tasks: 1. Why Agile?

### Discuss and write:

- Why Agile suits this project

- What problems it solves

👉 Prompt:

- Requirements changing?

- Need fast delivery?

- Limited budget?

## 2. Define key Agile concepts

### Write short definitions (1–2 lines each):

- Sprint

- Backlog

- User story

- Increment

- Definition of Done

## 3. Decide how your team will work

### Define:

- Sprint length (1 or 2 weeks)

- Number of sprints in 3 months

- What “Done” means

👉 Example Definition of Done:

- Feature works

- Meets acceptance criteria

- Tested

## Output

- Short summary

- Bullet list of decisions

# Food Delivery System – Scenario Brief

### Background

You have decided to create a startup company called QABite  (Or choose another name) is planning to launch a new food delivery platform to compete with services like Uber Eats and Deliveroo.

The goal is to create a system that connects customers, restaurants, and delivery drivers through a single platform that manages ordering, preparation, and delivery of food.

The founders have come to your development team with a rough idea of how the system should work, but no formal specification exists yet.

Your task is to analyse the scenario and design the system from scratch.

### Scenario Description

QABite  allows customers to browse nearby restaurants, view menus, and place orders for delivery.

When a customer places an order:

- The selected restaurant receives the order and decides whether to accept or reject it

- If accepted, the restaurant prepares the food

- Once ready, a delivery driver is assigned to collect and deliver the order

Customers want to:

- Track their order status in real time

- See estimated delivery times

- Rate their experience after delivery

Restaurants want to:

- Manage their menus and update item availability

- Control whether they are open or closed

- Handle incoming orders efficiently

Delivery drivers want to:

- Choose when they are available to work

- Accept or decline delivery requests

- Navigate to restaurants and customers

- Update delivery status throughout the process

The company also requires an administrative function to monitor the platform, manage users, and review system activity.

## Your Task

You are required to analyse the scenario and produce a system design. You have not been given a predefined structure, so you must determine the key components yourself.

As part of your analysis, you should identify:

- The different types of users (actors) interacting with the system

- The main use cases that describe how the system will be used

- The key use cases required to store and manage data

- The relationships between actors and the use cases

You should present your work using appropriate diagrams and supporting explanations where necessary.

## Expected Outputs

You should produce:

- A list of identified actors

- A set of use cases (with descriptions)

- A use case diagram

- In other labs, you will create an entity relationship diagram (ERD) or class diagram

- Please write down any assumptions you have made during the design process

Notes

- You are expected to make reasonable assumptions where details are missing

- There is no single correct answer; focus on clarity, completeness, and justification of your design

- Consider real-world behaviour and edge cases when modelling the system